Informe Avance/Final

“Sistema Inteligente de Gestión del Entrenamiento Canino para el SAG”

Inglés

Equipo 2

Docente

Mallén González González

Equipo alumnos

Javier Huaiquicheo Silva

Guiselle Montes Rojas

Susana Lapeyre Saldías

Duoc UC Sede San Bernardo

Escuela de Informática y Telecomunicaciones

San Bernardo, 13 de noviembre de 2025

Content table

Abstract	2

Issue	2

Solution	2

Project justification	3

Current situation	3

Work hypothesis	4

Objectives	4

Project reach	4

Methodology	6

XP values applied to the project	6

XP variables	7

Evidences of project completion	8

Roles and project team	8

Results diffusion	13

Participating entities	14

Project contribution in relation to professional interests	14

Group reflection	14

Individual reflections:	15

Profile skills	15

Conclusions	16

Project management	16

Bibliographic references	22

Annexes and appendices	22

a.	Evidences	22

# Abstract

The current project focuses on solving an important need from the Agricultural and Livestock Service of Chile (SAG) of modernizing their current management of canine training, due to the fact that they face diverse challenges caused by manual procedures and physical records.

The developed solution consists of the creation of an integral, secure and scalable web platform designed to centralize administrative procedures and key operatives. The work was executed with an agile methodology of Extreme Programming (XP), prioritizing continuous delivery, constant communication and the continuous improvement of code development to ensure its quality.
As a result, a functional minimum viable product (MVP) was developed, which includes modules for the management of users, training records, and report generation.

# Issue

The Agricultural and Livestock Service managed the training of their canines using physical records and tools that were not specialized. This focus generated the loss of information and inefficiencies in the tracking of canines during their training, making it difficult to evaluate the individual progress of each canine, which interfered in decision making, increasing the risk in the tracking of training records.

# Solution

A responsive and secure web platform was developed with a NextJS frontend, Django backend, and a PostgreSQL database, which centralizes all the operations of canine training. This solution allows the trainers to record training sessions, track errors, and evaluate the individual performance of each canine, and generate reports to allow for better decision making, guaranteeing complete traceability of the training history. The development was done using the agile methodology of XP, which allowed continuous shipment to incorporate constant feedback to ensure high quality code.

# Project justification

Currently, while diverse digital platforms exist that allow the tracking and management of canines, these do not adjust or accomplish in their totality the specific needs of the canine operative training. It is why, during the development this platform seeks to centralize and digitalize the training process, allowing the possibility to record progress evaluate the performance and facilitate the decision-making process in a single place, using an intuitive, accessible and secure interface.

# Current situation

For the development of this project an investigation was done focusing on 2 main points: the international regulation models and the detection of technologies that centralize the information of canine training.

On the topic of projects and similar organizations to SAG a few key organisms were found like the Argentinian SENASA, and the APHIS of the United States (SENASA, s.f; APHIS, s.f)., which focuses on the sanitary protection of the frontiers using canine brigades which support the sanitary control and detection.

On the other side an investigation was done to know if there’s any other similar websites that accomplish the same objectives of the system, and even though there’s official sites that publish information about prohibited products and declaration forms there are no platforms which register the training of canines or information about the progress of these. This is an opportunity to realize our project, so that sanitary agencies monitor the performance and certification of their canine brigades in an efficient and centralized manner.

# Work hypothesis

Doesn’t apply.

# Objectives

The objectives define what will be accomplished and how the success of the project will be measured. The general objective stablishes the central purpose, and the specific objectives detail the key deliverables to build the MVP of the project.

General objective of our project

Design and develop “Intelligent training management system of canines for SAG”, allowing registration and tracking of SAG’s canines during their training.

Specific objectives:

- Desarrollar un MVP del proyecto que obtenga la aprobación de los usuarios claves.

- Gather requirements using User Stories (HU) to determine the system’s functionalities.

- Design the canine registration profile to allow their tracking during training, so that the trainers can verify their progress alongside their trajectory.

- Design the canine registration profile so that trainers can input, update, and read the canine’s information.

- Design a view that allow easy visualization of the canine’s progress.

- Design and develop the system guaranteeing accessibility, usability and responsive design to adapt to any device.

- Develop an MVP of the project that obtains the approval of key users.

# Project reach

This project focuses on the development of a web platform (system) designed for the management and centralization of SAG canine training.

The scope defines the system's key functionalities and operational limitations.

- System Users and Roles

- General Administrator: Full ability to create, edit, and delete records (dogs, handlers, sessions, training modules).

- Canine Handler: Ability to record daily training sessions and each dog's performance.

- Brigade Leader or Supervisor: Ability to view reports, metrics, and the progress of all dog-handler teams under their command.

- Functional Scope

- Centralized Registration: Creation and maintenance of each dog's record.

- Training Sessions Module: Detailed record of training sessions, including olfactory objectives worked on, session results, and training videos.

- Progress Records Module, including graphs showing each dog's performance over time.

- Non-Functional Scope

Exclusions were established to maintain the product at a viable MVP:

- The system will not integrate records directly from SAG; fictitious data will be used.

- The platform will be for the exclusive use of authorized SAG personnel and will not include query modules for the general public.

- The system will not include modules for budget management, purchasing, or personnel payroll.

- The system will not integrate synchronous or asynchronous communication tools (such as forums or chat) between coaches or supervisors.

- All videos will be stored at the application level to allow for future scalability of multimedia file management.

- The system will not integrate email or notification functionalities. This exclusion is justified by the need to minimize the exposure of sensitive information and safeguard SAG's internal operations and communication protocols.

The project is initially designed to be used by trainers at SAG in Chile; however, the structure and nature of the training information are designed to be easily replicated to other similar organizations.

# Methodology

For the development of our APT project, we chose the agile Extreme Programming methodology (XP), which focuses on producing quality software and seeks client satisfaction. According to Raeburn (2025), Extreme Programming is an agile methodology of project management which focuses on speed, simplicity, short development cycles, and less documentation.

During the first phase, we did a starting investigation of the project, studying our client with secondary information. We defined the reach, general objectives and specifics, and other important aspects of our project. An interview with the client was also conducted with the purpose of defining the project’s requirements, and the necessary tools for the development of the project were configured.

In the next phase, Wireframes and Mockups of the website were developed, also, the User Stories were defined, and the first functionalities of the website were developed. An ER model was designed. Iterations during these phases were 1 to 3 weeks long.

The reason why we chose this methodology was to accomplish our objectives during the time perior that was granted to us of approximately 3 months, for which we needed way to work that prioritized the delivery of results in little time and allowed us to adapt to changes because of its flexibility.

# XP values applied to the project

During the development of the project, our team adopted the following values of XP, which guided us in collaboration and the delivery of value:

- Communication: The team kept communication with SAG’s representatives, sharing advances, solving doubts, and ensuring that the requirements were fully understood. This allowed each iteration to adapt to the real needs of our client.

- Simplicity: The development of simple and functional solutions was prioritized, focusing on delivering an MVP that meets the basic needs of canine training before adding additional functionalities.

- Feedback: Each iteration was reviewed by the team, allowing rapid adjustments in the User Stories, wireframes, mockups and developed functionalities, ensuring that the product was adjusted to the SAG’s requirements.

- Respect: Each team member was valued and respected mutually, recognizing abilities, time and each member’s opinions, which facilitates a collaborative effort and efficient distribution of tasks.

## XP variables

Within the frame of the Extreme Programming (xp) methodology, the management of the project was done with the prioritization of 3 key variables:

- Time: The project was planned with a strict 3-month timeframe for the development of the Minimum Viable Product (MVP), ensuring the delivery of functional value within the deadline.

- Quality: We focused on delivering features that were useful and secure for SAG. Usability was constantly guided by meetings and feedback from the client representative (José Villablanca).

- Scope: The scope was defined using User Stories (US) and adjusted with the MoSCoW prioritization, ensuring that only 'Must Have' (essential) features were included in the 3-month MVP.

## Evidences of project completion

## Roles and project team

The teams' roles were assigned in the following manner. Since we were a small team of 3 people, some roles were shared, which allowed the whole team to participate, both in development and documentation of the system.

| Rol | Nombre | Descripción |
| --- | --- | --- |
| Team leader, developer, documentation. | Javier Huaiquicheo Silva | Responsible for general coordination of the project, development of the backend, frontend, and database, helping the development of technical documentation and responsible for the management and control of the GitHub repository. |
| Developer, documentation and coach. | Guiselle Montes Rojas | Responsible for general documentation, XP and front-end development with NextJS, coach of the right application of principles and XP practices. |
| Developer, documentation and tracker. | Susana Lapeyre Saldías | Responsible for general documentation, XP and front-end development with NextJS, tracker of the project, and responsible for the chronogram and tracking of tasks and deliveries. |
| Client representative. | José Luis Villablanca | Responsible for reviewing project development, giving feedback, and ensuring that the development goes according to planned. |
| Client representative. | Mallén Gonzales | Responsible for reviewing and guiding the project development from the client’s perspective, reviewing deliverables, and taking part in meetings being the client’s representative. |

Table 1: Roles and project team (Own elaboration)

Results and expected products

| Expected Product | Observations |
| --- | --- |
| User Management Module | Must allow registration, authentication, and management of profiles with differentiated roles (guide, supervisor, administrator). |
| Scheduled Training Module | Must include a functional calendar that allows scheduling, viewing, and modifying training sessions by date. |
| Registration and Observations Module | Must allow recording sessions with objective metrics (score, repetitions, comments) and maintain historical traceability of the training session. |
| Database | Must be implemented in PostgreSQL, with a normalized relational model and relationships consistent with the approved ER diagram. |
| Frontend | Must be a responsive, intuitive interface aligned with the validated mockups, developed in Next.js. |
| User Manual | Must contain clear, step-by-step instructions for all system roles, allowing for autonomous operation. |
| Dog Record | This form should centralize the dog's information: general data, training history, current status (in training, fit, etc.) and associated documents. |

Table 2: Expected Products (Own elaboration)

Reach and impact / Enviroment link

The web platform for the agricultural and livestock service focuses on generating specific and strategic high impact on the supervising function, beneficiating the following groups:

- Canine unit trainers: The project’s impact is reflected on the efficiency and quality of the training process. The platform allows the structured registration of comments and observations post training, crucial for traceability and performance review, it also counts with assignation management of canines for each trainer, facilitating the supervision and planning of the detection animals.

- SAG as an institution strengthens its capacity for inspection and animal/plant health by ensuring that its canine detection force operates with the highest standards of efficiency and record-keeping.

- Producers and citizens: The benefit is indirect, but it is fundamental because faster, more accurate and efficient inspection, facilitated by highly trained dogs, protects national agricultural health, allowing Chilean exports to maintain their international prestige.

Transference Mechanisms

This section describes how the project results will be delivered to SAG and how the intellectual property of the developed system will be protected.

- Delivery:

- The complete software program and development files (code) will be delivered to the SAG technical team. This will allow them to install the system on their own servers and ensure uninterrupted operation.

- Formal and practical training will be offered to Canine Handlers and Brigade Leaders so they can use the management system effectively from day one.

- Professional and Academic Dissemination:

- Articles and presentations will be prepared to showcase the project and its results at the “Demo Day.”

- The system, its manual, and design documents may be used as a case study in educational institutions, demonstrating the practical application of development methodologies.

Business enviroment

Business model

The business model of the intelligent canine training management system for SAG is adapted not to the generation of monetary income but to the creation of strategic value and time savings for the institution, ensuring sustainability and a positive impact on national biosecurity.

Figure 1: Business Model (Own elaboration)

Revenue Model / Project Sustainability

| Dimension | Key Element | Description |
| --- | --- | --- |
| Technical | Modular Architecture | Frontend (Next.js) + backend (Django + PostgreSQL). Easy maintenance and scalability. |
|  | XP Practices Applied | Pair programming, TDD, continuous integration, refactoring, collective code ownership, and coding standards. |
|  | Documentation | ER diagram, CRC cards, user manual, and structured GitHub repository. |
| Organizational | Roles Aligned with SAG | Three defined profiles: Canine Handler, Supervisor, and Administrator. Validated with the client. |
|  | Training and Autonomy | Delivery of a manual and an induction session. SAG will be able to manage the system without external dependency. |
|  | Secure MVP Approach | Use of fictitious data; exclusion of external notifications to safeguard internal SAG protocols. |
| Strategic and Institutional | Impact on SAG’s Mission | Improves traceability, decision-making, and effectiveness of detector dogs, and strengthens national biosecurity. |
|  | Replicability | Design adaptable to other organizations (e.g., SENASA, APHIS), based on the “State of the Art” analysis. |
|  | Academia–State Link | Project used as a case study at Duoc UC; formal transfer through repository, documentation, and “Demo Day.” |

# Results diffusion

Does not apply.

# Participating entities

Agricultural and Livestock Service (SAG): It’s a government organization from Chile which purpose is the development of agriculture and livestock of the country, this entity is the client who the project is being developed for.

Duoc UC: It’s the professional institute which does the intermediary role between the students in charge of the development of the project and the client, they’re in charge of providing the students everything they need for the successful development of the project, including support from professors, area managers and bibliographic support.

# Project contribution in relation to professional interests

This project represents a significant and educational opportunity to put into practice the technical knowledge acquired during our academic training, with a high-impact, real-world case. The development of this web platform was key to consolidating our skills and achieving our professional goals.

For the team it was key:

- Applying agile methodologies in an environment with defined and rigorous requisites.

- Developing skills in full stack with modern technologies.

- Strengthening bland skills like communication, teamwork, time management, and adaptability.

- Understanding the importance of usability and security in systems geared towards non-technical users.

# Group reflection

During the project development the team faced challenges like the equivalent distribution of work in a remote enviroment, the management of the client's expectations and a learning curve on new technologies. Nonetheless, the rigorous application of XP, like constant communication and mutual respect, allowed us to overcome these obstacles and deliver a product aligned with the needs of SAG.

# Individual reflections:

- Javier Huaiquicheo Silva: Throughout the project, I learned to effectively develop a backend, frontend, and database. In addition to setting up a development environment managed by Docker and Github, I was able to effectively express my development intentions to my team and efficiently achieve my personally set goals within the project. Despite encountering complications that interfered with its development, I persevered, putting in the necessary effort for its success.

- Susana Lapeyre Saldias: In this project, I learned to face various obstacles and challenges, such as time management, group communication, learning tools I wasn't familiar with like Docker and Next.js, and learning and applying a new methodology to a project: Extreme Programming (XP). I developed the project plan and documentation, as well as documentation for the XP methodology, and I also handled front-end development. As I mentioned before, there were some obstacles I had to overcome to move forward with the project. There's still a long way to go, but this experience has helped me better understand my weaknesses and strengths, and having this opportunity will help me grow and improve both professionally and personally.

- Guiselle Montes Rojas: During this project, I learned to communicate more effectively with my team, expressing my ideas clearly and actively listening to others' opinions. I also developed a more proactive attitude, actively participating in tasks and seeking solutions when difficulties arose. Furthermore, I strengthened my sense of responsibility, meeting commitments and deadlines. These experiences helped me grow both personally and professionally, improving my teamwork skills and my commitment to the group's objectives.

# Profile skills

- Development of technological solutions with an agile focus and centralized on the user.

- Capacity for teamwork on multidisciplinary teams.

- Efficient management of projects under agile methodologies.

- Effective communication with non-technical interested parties.

- Appliance of good practices in quality, security, and maintainability.

# Conclusions

In summary, this project made it possible to apply the knowledge acquired during the academic program, especially in web development and agile methodology, to support the challenges faced by the Agricultural and Livestock Service of Chile (SAG).

The development of this system allowed us to successfully address SAG’s need for process digitalization and optimization.

The MVP fulfills the purpose of this project. It centralizes information, eliminates manual records, and consolidates all canine-related data in one place. The implementation of the registration module and the observation log enables precise and individualized tracking of each dog’s progress, which will facilitate decision-making and monitoring by SAG trainers.

# Project management

Technical execution

| Scheduled Activities |  |  |  |
| --- | --- | --- | --- |
| No. | Activity / Milestone | Scheduled Achievement Date | % Completion |
| 1 | Milestone 1: Planning, Requirements Gathering, and Documentation. | 12/9/2025 | 100% |
| Brief description of what has been completed at the time of the report delivery |  |  |  |
| The client was interviewed, the XP methodology was defined, 21 User Stories were gathered, and the Kick-Off Act was created. The development environment was also configured (GitHub, Docker, etc.). |  |  |  |
| Verification Method |  |  |  |
| Kick-Off Act, User Stories document, meeting minutes, GitHub repository. |

| No. | Activity / Milestone | Scheduled Achievement Date | % Completion |
| --- | --- | --- | --- |
| 2 | Milestone 2: Design and Model. | 03/10/2025 | 100% |
| Brief description of what has been completed at the time of the report delivery |  |  |  |
| Wireframes and mockups were created in Figma, along with the ER model and CRC cards to validate the system architecture. |  |  |  |
| Verification Method |  |  |  |
| ER Diagram, CRC cards |  |  |  |

| No. | Activity / Milestone | Scheduled Achievement Date | % Completion |
| --- | --- | --- | --- |
| 3 | Milestone 3: First Functionalities. | 12/10/2025 | 100% |
| Brief description of what has been completed at the time of the report delivery |  |  |  |
| The PostgreSQL database was implemented, the homepage in Next.js was developed, and test cases and acceptance criteria were defined together with the client. |  |  |  |
| Verification Method |  |  |  |
| Database, frontend evidence, test plan, validation meeting minutes |  |  |  |

| No. | Activity / Milestone | Scheduled Achievement Date | % Completion |
| --- | --- | --- | --- |
| 4 | Iteration 1: Development of Initial Modules | 30/10/2025 | 100% |
| Brief description of what has been completed at the time of the report delivery |  |  |  |
| Basic functions were developed: authentication, canine records management, session registration/editing, and medical document upload. |  |  |  |
| Verification Method |  |  |  |
| GitHub repository, technical evidence, functional tests |  |  |  |

| No. | Activity / Milestone | Scheduled Achievement Date | % Completion |
| --- | --- | --- | --- |
| 5 | Iteration 2: Development of Advanced Modules | 18/11/2025 | 100% |
| Brief description of what has been completed at the time of the report delivery |  |  |  |
| Roles, states, and canine history modules were implemented. All prioritized User Stories (MoSCoW) were developed and validated. |  |  |  |
| Verification Method |  |  |  |
| GitHub code, implemented mockups, client feedback |  |  |  |

| No. | Activity / Milestone | Scheduled Achievement Date | % Completion |
| --- | --- | --- | --- |
| 6 | Iteración 3: Arreglos generales | 28/11/2025 | 100% |
| Brief description of what has been completed at the time of the report delivery |  |  |  |
| Usability was improved, the SAG logo was added, and documentation was completed. The MVP was delivered and approved. |  |  |  |
| Verification Method |  |  |  |
| Final MVP, user manual, final screenshots, delivery act |  |  |  |

| Resultados y Productos esperados y logrados |  |  |  |
| --- | --- | --- | --- |
| Result Name | Brief Description | Achievement Date | % Completion |
| Validated Requirements Gathering | Document with 21 User Stories prioritized using the MoSCoW method, based on client interviews and aligned with SAG’s operational needs. | 12/09/2025 | 100% |
| Approved UX/UI Design | Low-fidelity wireframes and high-fidelity mockups in Figma, developed using SAG institutional colors and validated by the client representative. | 03/10/2025 | 100% |
| Data Model and Architecture | Entity-Relationship (ER) diagram and CRC cards defining the logical system structure, consistent with User Stories and prepared for PostgreSQL implementation. | 12/10/2025 | 100% |
| MVP Basic Modules (Iteration 1) |  | 30/10/2025 | 100% |
| MVP Advanced Modules (Iteration 2) | Development of reports, role management, alerts, canine status and training history, according to User Stories R-F-3, R-F-5, R-F-12 to R-F-14, R-F-16 to R-F-21. | 18/11/2025 | 100% |
| Final Minimum Viable Product (MVP) | Functional, secure, responsive web platform ready for internal SAG use, with all modules developed, tested, and validated. | 28/11/2025 | 100% |
| Complete Documentation | Includes user manual, installation guide, test cases, coding standards, and evidence of XP practices (pair programming, TDD, continuous integration). | 01/12/2025 | 100% |

# Bibliographic references

- APHIS. (s.f.). Detector Dogs. Recuperado de https://www.aphis.usda.gov/plant-protection-quarantine/detector-dogs

- SENASA. (s.f.). Servicio Nacional de Sanidad y Calidad Agroalimentaria. Recuperado de https://www.senasa.gob.ar/

- Raeburn, A. (2025, febrero 13). ¿Qué es la programación extrema (XP)? (2025) Asana. Asana. https://asana.com/es/resources/extreme-programming-xp

# Annexes and appendices

# Evidences

We have currently developed designs and diagrams that will aid in the project's development. We began with wireframes, which we transformed into mockups to give us a better visualization of the project's front-end. In addition, we developed the database that we used for the project, as well as its models applied within the system, meeting the client's needs.

- The evidences developed so far in our project includes the following:Acta Minuta Kick Off: Acta Minuta Kick Off

- Acta de Constitución: Acta de Constitución

- Wireframes: Wireframes

- Mockups: Mockups

- Diagrama de BDD: Diagrama BDD SAG V 4.5

- Evidencias del sistema y desarrollo: Evidencias de desarrollo

- Historias de usuario: Historias de usuario

- Cronograma proyecto: Cronograma

- Tarjetas CRC: Tarjetas CRC

- Casos de prueba: Casos de prueba

- Criterios de aceptación: Criterios de aceptación

- Plan de entrega: Plan de entrega

- Planificación de iteración: Planificación de iteraciones

- Planilla Moscow: Planificación MoSCoW

- Acta de cierre: Acta de cierre

- Manual de usuarios: Manual de usuarios

- Repositorios de GitHub: Repositorio Proyecto / Repositorio documentación